# E-Commerce Website Resource Table

| Deliverable |  | Resource name | Amount of resource required in (hours) or (number of items) |  | Cost (NZD) |
| --- | --- | --- | --- | --- | --- |
| Tasks | Description |  |  |  |  |
| Every Iteration | Planning Meeting | Meeting with stakeholders (3 team members & 3 staff members) | 1 hour |  | 6x30$ = $180 |
| One off | Laptops for development and design | Computers/Laptops (3 team members) | 3 laptops |  | 3x800$= $2400 |
| One off | Domain name | Domain URL | 1 |  | 1x50 = $50 |
| One off | Website hosting | Server | 1 |  | 1x1800= $1800 |
| 1.0 | Website Design | Designer | 1x20 hours |  | 1x20 x$80 = $1600 |
| 1.1 | Website building | Website Developers | 2 x 80 hours |  | 2x80 x $100 = $16000 |
| 1.2 | Progress Meeting | Update stakeholders on progress | 1 hour |  | 6x30 = $80 |
| 2.0 | Website Design | Designer | 1x20 hours |  | 1x20 x$80 = $1600 |
| 2.1 | Website building | Website Developers | 2 x 80 hours |  | 2x80 x $100 = $16000 |
| 2.2 | Progress Meeting | Update stakeholders on progress | 1 hour |  | 6x30 = $80 |
| 3.0 | Website Design reviews | Designer | 1x5 hours |  | 1x5 x$80 = $400 |
| 3.1 | Website building | Website Developers | 2 x 80 hours |  | 2x80 x $100 = $16000 |
| 3.2 | Handover Meeting | Deliver final output to stakeholders | 1 hour |  | 6x30 = $80 |
| TOTAL |  |  |  |  | $56270 |